# Action Grid - progress 04/11/2021

|  |  |  |  |
| --- | --- | --- | --- |
| Actions | Estimated hours | Allocations | Progress |
| Merge the class diagrams developed by individuals together to make one big class diag for whole system, resolve conflicts on overlapping classes | 3 | Sara, Noof, Raf, Martyna | Todo in mid week meeting |
| Develop a sequence diag for the use case on which they have developed the activity diag. This should model how the objects in the class diag will interact with each other to fulfil the uses of the system as depicted in the activity diag. | 5 | Sara, Noof, Raf, Martyna | Some complete, may need updating due to collated class diag |
| Collaborate, check each others work on completeness and find consistency in the models, especially when there are overlaps | - | Sara, Noof, Raf, Martyna | Ongoing |
| Workshop to develop top level architectural design | 2 | Sara, Noof, Raf, Martyna | Todo |
| Based on the top level design, each member should then made an architectural design for his/her subsystem. | 5 | Sara, Noof, Raf, Martyna | Todo |
| Another workshop to resolve conflicts between subsystems via an effort to integrate the designs of subsystems together. | 2 | Sara, Noof, Raf, Martyna | todo |
|  |  |  |  |
|  |  |  |  |