# Action Grid - progress 18/11/2021

|  |  |  |  |
| --- | --- | --- | --- |
| Actions | Estimated hours | Allocations | Progress |
| Collaborate, check each others work on completeness and find consistency in the models, especially when there are overlaps | - | Sara, Noof, Raf, Martyna | Ongoing |
| For whole system architectural design produce textual documentation of the functionalities of the components and connectors from each subsystem | 2 | Sara, Noof, Raf, Martyna | Not complete, needs to be written formally (not on paper) |
| Based on the top level design, each member should then made an architectural design for his/her subsystem. | 5 | Sara, Noof, Raf, Martyna | Begun |
| Another workshop to resolve conflicts between subsystems via an effort to integrate the designs of subsystems together. | 2 | Sara, Noof, Raf, Martyna | todo |
| Attend consolidation lecture for help with Task 2 | 2 | Sara, Noof, Raf, Martyna | todo |
|  |  |  |  |