# Action Grid - progress 25/11/2021

|  |  |  |  |
| --- | --- | --- | --- |
| Actions | Estimated hours | Allocations | Progress |
| Finalise and amend architecture of each subsystem | 3 | Sara, Noof, Raf, Martyna | In progress |
| A detailed unit test plan for one class of objects for each subsystem, including a set of test cases | 5 | Sara, Noof, Raf, Martyna | Begun |
| One use case test plan for each subsystem, covering all different scenarios of the use case | 5 | Sara, Noof, Raf, Martyna | todo |
| Final meeting to make collate into final report and work through any lasting problems | 2 | Sara, Noof, Raf, Martyna | 02/11/2021 |